QURAN ACADEMY PLATFORM

Pre-Frontend SaaS Product & Backend Roadmap

Current repository audit + major backend work required before frontend development

Repository: adewoye-saheed-dML/quran_acad
Audited branch: main
Audited latest commit: d80e4f2 — “feat: add teacher payouts and statements”
Audit date: 5 September 2026

Recommended product direction: Treat the application as a multi-tenant SaaS platform for Quran and Islamic learning institutions, not as a single academy’s private app. The existing scheduling/routing/assessment/payout foundation is strong enough to support this, but the tenant/institution layer should be established before the frontend is built.

# 1. Executive Decision

Build the frontend only after the backend has a stable institution/tenant foundation, a clean role and permission model, configurable academy curriculum, academy-level configuration, and a stable set of user journeys. Do not build the UI against the current single-academy assumptions and then retrofit tenancy later.

| Area | Current repository state | Decision before frontend |
| --- | --- | --- |
| Accounts | Users have lead/sub/student/parent roles, timezones, parent links and teacher profiles. | Keep the core user model; introduce academy membership/organization context rather than replacing users. |
| Curriculum | Tracks, ordered levels, placement and private audio storage are implemented. | Make curriculum institution-owned and configurable. Preserve current models where possible. |
| Scheduling | Availability, booking, cohorts, routing, capacity, preferred teacher and waitlist exist. | Make all scheduling queries tenant-scoped and clarify academy-wide scheduling policies. |
| Assessment | Track rubrics, per-session assessment, lead review, teacher reports and progress snapshots exist. | Make rubrics and reporting academy-scoped. Preserve historical snapshots. |
| Pricing | Per-student/per-level pricing agreements exist; no payment collection. | Add institution-level price configuration later; do not couple family price to teacher payout. |
| Payouts | Teacher payout records and statements exist; family pricing and assessment are intentionally separate. | Tenant-scope all payout access and define academy ownership of financial records. |
| Infrastructure | PostgreSQL, private placement storage, signed URLs, upload validation and production checks exist. | Keep. This is already a good base for real users. |
| Multi-tenancy | No Organization/Academy/Tenant model found; current roles are global. | This is the highest-priority architectural gap. |
| Integrations | Jitsi URL generation exists; no WhatsApp/Telegram communication layer. | Introduce provider abstractions first; add external integrations after core tenancy. |

# 2. Current Backend State — What You Already Have

The current repository is not an empty MVP. The recent commit history shows the original phases have already been carried through routing, pricing/waitlists, production hardening, assessment/progress and payouts. The repository contains dedicated apps for accounts, curriculum, scheduling, pricing, assessment and payouts, with substantial automated tests.

Accounts: custom User model, roles, parent/student links, teacher profiles, teacher specialties, timezones and minor-account rules.

Curriculum: Track, Level and PlacementResult; ordered levels; placement review; private placement audio with validation and signed access.

Scheduling: teacher Availability, Booking, cohort seats, booking cancellation, UTC time handling and Jitsi room generation.

Routing: cohort-first routing, lead-capacity routing, sub-teacher matching, capacity enforcement and explicit routing reasons.

Pricing and preferred teacher flow: negotiated PricingAgreement records and TeacherWaitlist with manual promotion.

Assessment: track-specific rubrics, criteria snapshots, session assessments, lead review, teacher-quality reporting, family progress and period snapshots.

Payouts: immutable teacher payout records, bounded generation, finalization and teacher statements; the current implementation explicitly separates family pricing from teacher payout.

Infrastructure: PostgreSQL is canonical; placement audio uses private S3-compatible storage; uploaded audio is validated; production settings and deployment checks are covered.

Important: The repository’s current design intentionally reflects one academy: a single lead-teacher concept, global curriculum, global role semantics, and no academy membership boundary. That is the part that must change before a public multi-academy frontend.

# 3. Product Architecture to Target

The core shift is to introduce an institution boundary above the existing domain apps. A user can exist once, but their access to academy data should come through explicit membership in one or more institutions.

Target hierarchy

Platform

├── Academy / Institution

│     ├── Memberships / Roles

│     ├── Branches (optional in MVP, but model-ready)

│     ├── Programs / Tracks / Levels

│     ├── Teachers

│     ├── Students / Parents

│     ├── Scheduling / Cohorts / Bookings

│     ├── Assessments / Progress

│     ├── Pricing / Payouts

│     ├── Notifications / Integrations

│     └── Academy settings

# 4. Multi-Tenancy Foundation — Highest Priority

This should be completed before meaningful frontend work. Do not scatter ad-hoc “academy_id” checks through views. Establish a coherent organization model and make tenant scoping part of the application architecture.

## 4.1 Organization model

Create an Organization (or Academy) model with id, name, slug, status, timezone, country, contact details and basic branding fields.

Give every tenant-owned domain object an unambiguous organization relationship, directly or through a clearly controlled parent relation.

Keep platform-level configuration separate from academy-level configuration.

Do not create a separate database per academy for this stage; row-level tenant isolation is simpler for the current Django application.

## 4.2 Membership model

Introduce OrganizationMembership linking User ↔ Organization.

Separate global identity from tenant role. A person may be a teacher in one academy and a parent/student in another without creating duplicate User records.

Use organization membership for authorization instead of assuming User.role alone is sufficient.

Define academy-level roles such as Owner/Admin, Lead Teacher, Teacher/Sub-teacher, Student and Parent/Guardian. Keep the current role names only where they still map cleanly.

| Current assumption | Target SaaS model |
| --- | --- |
| User.role = lead/sub/student/parent | User = identity; OrganizationMembership = role within an academy |
| Exactly one lead teacher globally | Each academy may have one or more lead/admin users, depending on policy |
| TeacherProfile belongs directly to User | TeacherProfile remains user-level data; teacher membership/assignment becomes academy-scoped |
| Track and Level are global | Track/Level belong to an academy, with optional platform templates |
| PricingAgreement identified by student + level | PricingAgreement must be scoped to the academy through its student/level relationship |

## 4.3 Tenant isolation rules

These are non-negotiable server-side invariants:

An academy admin can only list/read/update records belonging to their academy.

A teacher can only see students, bookings, assessments and payout records for academies where they have an active membership and the appropriate role.

A parent can only see linked children inside an academy where the relationship is valid.

A student cannot use a known object ID from another academy to read or modify that academy’s data.

Nested relationships must be checked too. A valid student in Academy A must not be allowed to attach themselves to a level, booking or teacher from Academy B.

Every tenant-aware endpoint needs a tenant-scoped queryset and permission check; serializer field hiding is not enough.

Do not shortcut this: A multi-tenant frontend without tenant-safe backend querysets creates a false sense of security. Tenant isolation must exist in model relationships, service logic/querysets, permissions and regression tests before UI work.

# 5. Domain Changes Required After Tenancy

| Domain | What to change | Priority |
| --- | --- | --- |
| Accounts | Add organization memberships, academy-scoped roles/permissions, invitations and academy-aware parent/teacher relationships. | P0 |
| Curriculum | Scope Track/Level to Organization; optionally support reusable system templates that an academy can copy. | P0 |
| Scheduling | Scope Availability, Cohort, Booking and Waitlist to the academy through their teacher/level relationships; audit all cross-object validation. | P0 |
| Assessment | Scope rubrics and reporting to the academy; keep historical criterion snapshots exactly as the current design does. | P0 |
| Pricing | Ensure agreements cannot cross academy boundaries; add academy-owned standard rates when ready. | P0 |
| Payouts | Scope payout visibility/generation to an academy and ensure a teacher cannot see financial records belonging to another academy. | P0 |
| Notifications | Create a central notification/event layer instead of letting every domain talk directly to WhatsApp/Telegram/email. | P1 |
| Integrations | Add provider interfaces for video and messaging; Jitsi becomes one provider rather than a hard-coded dependency. | P1 |

# 6. Academy Onboarding — The First Commercial Workflow

The SaaS is only useful if a real institution can create its workspace without developer intervention. Build the backend contract before the frontend.

Create academy: name, slug, country, timezone, basic contact details.

Create the owner/admin membership for the person who registered the academy.

Configure initial programs: choose from templates or create custom tracks.

Create/approve teachers and assign the tracks they teach.

Import students and parents from CSV/XLSX or create them manually.

Invite teachers, parents and staff with expiring invitation tokens.

Configure class/session defaults: duration, capacity rules, preferred video provider and cancellation policy.

Academy becomes “ready” only when core setup is complete.

| Setup object | Minimum backend fields/behaviour |
| --- | --- |
| Academy | name, slug, timezone, country, status, owner/admin membership |
| Invitation | organization, email/phone, intended role, token, expires_at, accepted_at |
| Academy settings | default session duration, video provider, notification preferences, default currency, policies |
| Teacher assignment | academy, teacher, tracks, active status, capacity/capability metadata |
| Student enrollment | academy, student, program/track, level/placement, enrollment status |
| Import job | academy, uploaded file metadata, mapping, validation result, import status, error report |

# 7. Make Curriculum Configurable

The current curriculum model is already well designed for ordered levels. The commercial shift is to make the data academy-owned rather than globally hard-coded.

Organization-owned Track and Level records.

Optional “template curriculum” library controlled at platform level; copying a template creates independent academy records.

Academy admin can activate/deactivate programs and levels without affecting other academies.

Teacher specialties must reference the academy’s tracks, not a global track that could belong to another tenant.

Placement results must belong to the same academy as the student and track.

# 8. Enrollment and Relationship Model

The current ParentLink solves guardianship at the identity level. A SaaS product also needs an academy-level enrollment concept so that being a user or being someone’s parent does not automatically mean being enrolled in every academy.

Keep ParentLink for the real-world guardian relationship.

Add AcademyEnrollment (or StudentEnrollment) to connect a student to a specific academy and program/track.

Represent enrollment lifecycle explicitly: invited → pending → active → paused → withdrawn, as appropriate.

Link teacher assignments and class participation to academy enrollment, not only to the User record.

A student may be enrolled in multiple tracks within the same academy.

# 9. Integrations Architecture — WhatsApp, Telegram, Video, Email

Do not make WhatsApp or Telegram part of your core domain models. Treat them as delivery providers that consume platform events.

Desired flow: Domain event → Notification service → Provider adapter → delivery record

| Event | Internal action | Possible channels |
| --- | --- | --- |
| Booking confirmed | Create notification event with booking details and join link. | WhatsApp, Telegram, email, push |
| Booking cancelled | Send cancellation/update. | WhatsApp, Telegram, email, push |
| Placement reviewed | Notify student/parent that a level is ready. | WhatsApp, email, push |
| Assessment/progress ready | Notify family of a new progress update. | WhatsApp, email, push |
| Payment/price event later | Invoice/receipt/reminder event. | WhatsApp, email, push |
| Teacher invitation | Send academy invitation. | Email, WhatsApp |

Create Notification and NotificationDelivery models or equivalent event records so delivery attempts are auditable.

Create provider interfaces such as send_message(), send_template(), send_email(), create_meeting_link().

Do not hard-code provider-specific payload structures into Booking, Assessment or Payout models.

Background jobs are appropriate later for retries and scheduled delivery, but the provider abstraction should exist before those jobs.

# 10. Video Provider Abstraction

The current Jitsi room generation is a good implementation detail, but the commercial platform should not make Jitsi inseparable from Scheduling.

Create a small MeetingProvider service interface.

Keep current Jitsi behaviour as the first implementation.

Store provider + room identifier + join URL on the session/meeting object.

Allow the academy to choose its preferred provider when the product later supports Google Meet or another provider.

Keep meeting creation/retrieval separate from Booking validation.

# 11. Permissions and Role Matrix

| Capability | Academy Owner/Admin | Lead Teacher | Teacher | Parent | Student |
| --- | --- | --- | --- | --- | --- |
| Manage academy settings | Yes | Limited/No | No | No | No |
| Manage teachers | Yes | Yes | No | No | No |
| Manage curriculum | Yes | Yes | No | No | No |
| Manage students/enrollment | Yes | Yes | Limited | No | No |
| Schedule/routing | Yes | Yes | Own availability/classes | Own children | Own classes |
| Placement review | Yes | Yes | Policy-dependent | No | Submit only |
| Assessment review/reporting | Yes | Yes | Own teaching data | Linked children | Own progress |
| Pricing agreements | Yes | Yes | No | View only later | Own applicable price later |
| Teacher payouts | Yes | Yes/finance role later | Own only | No | No |
| Integrations/settings | Yes | Limited | No | No | No |

Recommended refinement: Do not overload “lead teacher” with every administrative responsibility forever. Introduce an Academy Owner/Admin role now, even if one person currently occupies both roles. That prevents the architecture from assuming the institution owner must also be its lead teacher.

# 12. API Contract Before Frontend

The frontend should consume stable resource-oriented endpoints. Before starting UI work, make the backend contract predictable enough that frontend components do not contain business logic.

| Resource area | Suggested tenant-aware contract |
| --- | --- |
| Current user/context | GET /api/accounts/me/ → identity + academy memberships + active academy context |
| Academies | POST /api/organizations/; GET /api/organizations/mine/; GET/PATCH /api/organizations/{id}/ |
| Memberships | GET /api/organizations/{id}/members/; POST invite; PATCH role/status; deactivate |
| Curriculum | GET/POST /api/organizations/{id}/tracks/; nested levels or separate level endpoints |
| Enrollment | GET/POST /api/organizations/{id}/enrollments/; student/track/level state |
| Scheduling | All existing scheduling resources must resolve within the active/selected academy context |
| Assessment | All rubric/report/progress endpoints must resolve within academy membership and data boundaries |
| Pricing/Payouts | Lead/admin-only academy-scoped management; teacher self-service remains teacher-scoped |
| Notifications | GET notification history and delivery status; provider management restricted to academy admins |

Prefer an explicit academy context in the API rather than relying only on a global implicit “current academy” stored in the browser.

Do not trust organization IDs supplied by clients without verifying membership.

Return consistent error shapes for forbidden cross-tenant access, invalid membership, and incomplete onboarding.

Document tenant context and permission requirements in OpenAPI/Swagger before frontend development.

# 13. Testing Gate — What Must Pass Before Frontend

The repository already has substantial tests. The pre-frontend work should preserve that discipline and add explicit tenant isolation tests.

| Test group | Must prove |
| --- | --- |
| Tenant isolation | Academy A cannot read/update Academy B objects, even with guessed IDs. |
| Membership | Users only act according to active role/membership within the selected academy. |
| Cross-domain integrity | Student, teacher, level, booking, assessment, pricing and payout relationships cannot cross academies. |
| Academy onboarding | A new academy can be created and reaches a usable configured state through API calls alone. |
| Invitations | Expired, reused and wrong-academy invitations are rejected. |
| Curriculum copies | Copying a template creates academy-owned records without coupling tenants. |
| Existing regressions | All current scheduling/routing/assessment/pricing/payout tests continue to pass. |
| Security regression | Private placement audio and sensitive reports remain correctly scoped after tenancy changes. |

# 14. Data Invariants to Lock Down

Every tenant-owned object has exactly one owning academy, directly or through a relation that can be proven unambiguously.

Every user action is evaluated against academy membership and role.

A student cannot book a teacher outside the academy.

A teacher cannot be assigned a track outside the academy.

A placement cannot reference a level from another academy.

A booking cannot reference a level/cohort/teacher from another academy.

An assessment cannot reference a booking from another academy.

A pricing agreement cannot reference a student and level from different academies.

A payout cannot reference a booking belonging to another academy.

A parent’s linked-child visibility remains constrained by both ParentLink and academy enrollment/membership.

# 15. Recommended Build Order Before Frontend

This is the concrete sequence I recommend from the current repository state.

| Step | Work item | What to build | Why now |
| --- | --- | --- | --- |
| P0.1 | Introduce Organization/Academy | Create tenant model, status, slug, timezone, basic settings and owner relationship. | Foundation for all later work. |
| P0.2 | Introduce OrganizationMembership | Decouple global User identity from academy-specific role and permissions. | Enables real SaaS tenancy. |
| P0.3 | Tenant-scope domain models | Add organization ownership to curriculum, scheduling, assessment, pricing and payouts through direct or validated relationships. | Prevents cross-academy data leakage. |
| P0.4 | Tenant-aware permissions/querysets | Create reusable academy-scoped queryset/permission patterns and replace global assumptions. | Central security boundary. |
| P0.5 | Academy onboarding APIs | Creation, setup status, memberships, teacher invitations, student onboarding and academy configuration. | Allows a real institution to self-serve. |
| P0.6 | Make curriculum configurable | Academy-owned tracks/levels + optional template copy flow. | Turns the current data model into a product. |
| P0.7 | Academy enrollment | StudentEnrollment/program membership and lifecycle. | Separates “user exists” from “student belongs to this academy.” |
| P0.8 | Refit scheduling/routing | Make all existing routing, cohort and booking operations academy-aware; preserve concurrency rules. | Protects the strongest current feature set. |
| P0.9 | Refit assessment/progress | Academy-scoped rubrics/reports/snapshots and family access. | Preserves academic quality layer. |
| P0.10 | Refit pricing/payouts | Academy-scoped financial records and admin controls. | Required before real multi-academy money workflows. |
| P1.1 | Notification domain | Notification events, deliveries, provider abstraction. | Prepares WhatsApp/Telegram/email/push without coupling the core. |
| P1.2 | Video provider abstraction | Jitsi adapter first; provider-neutral session API. | Prepares Google Meet/other providers later. |
| P1.3 | Bulk import | CSV/XLSX student/teacher import with validation and error reporting. | Makes migration from spreadsheets practical. |
| P1.4 | Audit log | Record sensitive academy admin actions and financial/permission changes. | Important for trust and support. |
| P1.5 | API contract freeze | Clean OpenAPI, consistent errors, pagination/filtering and permission documentation. | Makes frontend implementation predictable. |

# 16. Definition of Ready for Frontend

Do not define “backend complete” as “the endpoints respond.” The frontend should begin only when the following are true:

A brand-new academy can be created through API calls without direct Django admin intervention.

The owner/admin can invite a teacher and assign academy-specific teaching responsibilities.

The owner/admin can create or copy a curriculum and enroll a student.

Student/parent/teacher/admin actions are academy-scoped and covered by tests.

Existing booking/routing behaviour still passes its regression suite after tenancy changes.

Assessment, progress, pricing and payout records are academy-scoped.

Swagger/OpenAPI documents the final frontend-facing API paths, authentication, permissions and error formats.

There is a stable “current academy” or “selected academy” concept in the API contract.

Notification and video integrations are behind service interfaces rather than embedded in domain models.

The frontend can be built from user journeys rather than from assumptions about the backend.

Frontend principle: Build the frontend around workflows: onboard academy → configure curriculum → invite staff → enroll students → schedule classes → teach → assess → monitor progress → reconcile payouts. Do not build disconnected CRUD screens first.

# 17. Frontend Journey Map to Design Against

| Actor | Primary journey |
| --- | --- |
| Academy Owner/Admin | Create academy → configure settings → curriculum → teachers → students → dashboard → reports → pricing/payouts |
| Lead Teacher | Dashboard → placements → schedules → teaching → assessments → flagged reviews → progress/quality |
| Teacher | Invite/activate → availability → assigned classes → join session → assessment → own payout statement |
| Parent | Accept invite/link child → view schedule → join class → attendance/progress → pricing/payment later |
| Student | Register/invite → placement → enrollment → schedule → join class → progress → history |

# 18. Work to Defer Until After the First Multi-Academy Release

Automatic waitlist notifications.

Recurring cohorts and complex recurrence rules.

Assessment-driven teacher ranking/routing.

Payment gateway and bank transfer automation.

Complex accounting/tax support.

AI-based recitation scoring or automated level progression.

Separate database per academy.

Full white-label mobile apps per academy.

Large analytics/data warehouse work.

# 19. Repository References Used for This Audit

README.md — current setup, PostgreSQL requirement, private media, test/deployment notes.

docs/quran-academy-mvp-spec.md — original product intent, roles, routing, negotiated pricing, preferred teacher, assessment and payouts.

accounts/models.py — User, ParentLink, TeacherProfile and current global role assumptions.

curriculum/models.py — Track, Level, PlacementResult and placement integrity rules.

scheduling/models.py — Availability, TeacherBookingLock, Cohort, Booking and routing-related state.

specs/phase-1-accounts.md through specs/phase-8-payouts.md — implementation history and acceptance criteria.

specs/phase-3.5-debt-cleanup.md — booking concurrency and past-booking integrity.

specs/phase-6-production-hardening.md — PostgreSQL, private media, upload validation and production boundary.

specs/phase-7-assessment-progress.md — rubric, assessment, lead review and progress model.

specs/phase-8-payouts.md — payout/statement design and separation from family pricing.

tech-debt.md — deliberate current limitations, including single-lead assumptions, recurring cohorts, notifications and related future work.

Current repository conclusion: the existing backend should be extended, not discarded. The strongest path is to add the organization/membership/enrollment layer, propagate academy boundaries through the existing domains, expose academy onboarding, and then freeze the API contract for frontend development.